COSINE

BUS TRACKER

PROJECT HANDOVER & INTEGRATION GUIDE

Architecture · workflows · safeguards · verification · next steps

Repository: cosine-100/cosine-bus-tracker

Baseline: 28 October 2026 · branch main · commit aa3ffda

Prepared as a source-of-truth engineering handover. This document describes the repository at the stated baseline; it is not a claim that production integrations or field validation are complete.

# Document control

| Item | Value |
| --- | --- |
| Document purpose | Explain what has been built, how it works, what is verified, what is not integrated, and how the team should proceed. |
| System maturity | Functional single-process pilot and UI preview; not an operational production tracking platform. |
| Source baseline | GitHub main branch at merge commit aa3ffda; project commits 0204f7e and a5a8015 plus the repository starter commit. |
| Audience | Project owner, application developers, fleet/integration engineers, QA, deployment operators, and reviewers. |
| Secrets policy | No .env values, fleet records, driver keys, or personal credentials are included in this handover. |

# Contents and how to use this handover

This guide is intentionally organized for both orientation and execution. Read Sections 1–7 to understand scope and architecture, Sections 8–18 to operate and verify the current implementation, and Sections 19–24 to plan the missing integrations and release gates. The appendices provide compact references for endpoints, configuration, and the handoff itself.

1. Executive summary and project status

2. Purpose, users, and product boundaries

3. Principles and decisions

4. System architecture and request flow

5. Repository map

6. Technology stack and dependency roles

7. Runtime configuration and build

8. User-facing pages and browser behavior

9. Student journey: discovery to arrival estimate

10. Driver journey: authorization to trip end

11. HTTP API and event contract

12. Fleet, trip, GPS, and ETA domain model

13. Data storage and lifecycle

14. Security, privacy, and abuse controls

15. Reliability, operations, and observability

16. Accessibility and interface principles

17. Tests and verification evidence

18. Local development and preview deployment

19. Known gaps and integration boundaries

20. Recommended integration roadmap

21. Team roles and working agreements

22. Acceptance criteria and release gates

23. Operations runbooks

24. Decision log, assumptions, and risks

25. Glossary and source map

Appendix A. Endpoint reference

Appendix B. Environment and fleet-data reference

Appendix C. Handover checklist

Evidence convention: “Implemented” means visible in the checked-in source or tests at this baseline. “Verified” means exercised by the repository test suite or documented browser checks. “Recommended” describes future work, not an existing integration.

# 1. Executive summary and project status

## What the project is

Cosine Bus Tracker is a responsive web application for a small campus or school fleet. A driver connects a registered bus using a private operator-issued key, explicitly starts a trip, and explicitly starts sharing the phone GPS. Students open a dashboard, find a registered bus, inspect its route and pickup stops, and see recent positions and a cautious arrival estimate.

The application is built with Node.js, Express, EJS templates, browser JavaScript, and Leaflet. The server exposes JSON endpoints and a Server-Sent Events stream. Fleet configuration is stored in a private local JSON file; active trips are held in process memory. CSS and local vendor assets are built/copied by the project build script.

## Status at the documented baseline

| Area | Status | Meaning for the team |
| --- | --- | --- |
| Product UI | Implemented | Welcome, student, driver, help, demo access, profile, settings, and error pages are present. |
| Trip flow | Implemented and unit/API tested | Start, location, heartbeat, pause, end, stale-position expiry, and retry handling exist. |
| Fleet onboarding | Command-line workflow exists | The operator registers a real bus from a private JSON file; there is no fleet administration web portal. |
| Identity/accounts | Demo only | Sign-in and sign-up forms create browser-local demo profiles; they do not authenticate users. |
| Persistence | Pilot-only | Fleet records are file-based; active trips disappear on restart and are not shared across instances. |
| Hosting | Preview configuration exists | Vercel build configuration is present; deployment and production suitability are not established. |
| Field validation | Not complete | Real school fleet data, two-phone HTTPS operation, GPS quality, and screen-lock behavior require tests. |

## What “complete” does not mean yet

There is no verified identity provider, account database, authorization model for student or staff accounts, or production password flow.

There is no shared durable trip store, database, distributed event bus, multi-instance coordination, or guaranteed recovery after restart.

There are no real route records, driver credentials, production map/routing service, traffic feed, SMS/push notifications, or operational fleet-management tools.

There is no evidence in this repository of an automated CI pipeline, a production deployment, a security assessment, or real-device field acceptance.

Bottom line: The repo is a useful, tested single-server pilot and a UI preview. Integrations are the main remaining work. Do not describe it as production-ready live tracking until the data, identity, persistence, deployment, and field-test gates in this document pass.

# 2. Purpose, users, and product boundaries

## Primary users

| User | Primary task | Current authorization reality |
| --- | --- | --- |
| Student / family viewer | Search for a bus, select a stop, inspect current status and approximate arrival. | The public dashboard requires no sign-in and exposes active fleet snapshots to anyone who can reach the site. |
| Driver | Connect an assigned vehicle, start a trip, share GPS, pause sharing, and end the trip. | The driver key authorizes bus-level API actions. The selected demo role does not grant these rights. |
| Fleet operator | Prepare route and stop data, register buses, securely distribute private keys. | Uses a command-line script and private JSON input; no administration interface or operator account exists. |
| Developer / operator | Build, test, configure, deploy, monitor, and support the application. | Uses repository scripts and runtime environment variables; production observability is not implemented. |

## Product goals represented in code

Display recent GPS locations only; hide positions older than 45 seconds rather than presenting stale data as live.

Make sharing a deliberate driver action after bus authentication and trip start; do not request GPS on page load.

Show route geometry, ordered stops, update age, accuracy, connection state, and reasons when an ETA is unavailable.

Allow a preview experience without claiming that demo sign-in is a real account or authorization system.

Keep the interface responsive and keyboard-usable, including navigation, settings, driver controls, and status announcements.

## Explicit non-goals at this baseline

No traffic-aware routing, road-network calculation, guaranteed pickup time, dispatching, turn-by-turn directions, or automatic route matching.

No real accounts, billing, organization/tenant management, attendance, messaging, student identity verification, or parental controls.

No hardware tracker; the implementation relies on a driver phone browser remaining available and connected.

No high-availability, multi-region, or multi-instance guarantee; the data model is deliberately smaller than those requirements.

Operational wording: Call the ETA an estimate, never a promise. Call a position “live” only while the freshness rules pass. State plainly that demo profiles are not authenticated users.

# 3. Principles and decisions

## Principles visible in the implementation

| Principle | Concrete behavior | Boundary |
| --- | --- | --- |
| Explicit sharing | GPS watch starts only after the driver presses Start sharing; Stop sharing clears local watch and asks the server to hide the location. | Page close is best-effort; expiry is the final stale-data backstop. |
| Freshness over appearance | Server and client both drop a position once its age reaches 45 seconds. | A client clock offset is estimated from server timestamps; connectivity can still fail. |
| Least credential exposure | Driver key is held in page memory, input is cleared after connection, and only its SHA-256 hash is saved in fleet JSON. | The key is still a bearer credential; XSS/device compromise or operator mishandling remains serious. |
| Honest uncertainty | ETA is withheld for missing/stale/poor-accuracy/slow/off-route cases and the UI presents a reason. | A configured route and current speed do not account for traffic or dwell time. |
| Progressive resilience | Students use SSE plus HTTP refresh; driver actions queue and retry while the page remains open. | No durable queue or shared message broker exists across server processes. |
| Accessible controls | Native form controls, status regions, visible labels, focus handling, reduced-motion behavior, and mobile navigation are used. | Automated tests do not replace assistive-technology and field testing. |

## Important product and architecture decisions

Express and EJS are retained as a server-rendered, small-footprint application; browser code enhances the rendered pages.

SSE is used for one-way student fleet updates; driver commands remain authenticated HTTP POST requests.

Leaflet is self-hosted from the npm package; OpenStreetMap raster tiles are fetched from the public tile service and must follow its usage policy.

Route paths are supplied by the fleet operator; this app does not geocode or calculate road routes.

One Node process is the intended current runtime; the Vercel configuration is a preview path, not proof that stateful live tracking works across serverless instances.

A role-specific guided tour is described in the existing next-steps plan but is not implemented at this baseline.

Design rule for future work: Do not silently remove current safety semantics when adding integrations. A database, identity provider, or new transport should preserve explicit sharing, monotonic trip actions, stale-position hiding, and truthful estimate states.

# 4. System architecture and request flow

## Runtime topology

The system is a single Node.js process serving HTML, static assets, JSON APIs, and one in-process event stream. The process instantiates a Fleet from DATA_FILE, passes that object to the API router, and renders EJS pages through a separate page router. Current live trips are held in Fleet maps and SSE clients are held in an API-router Set.

The diagram below is a logical view of the current code, not a deployment diagram for a future distributed system.

Logical flow
Browser (student) --GET /api/buses--> Express API --snapshot()--> Fleet memory + registered fleet JSON
Browser (student) <--SSE /api/events--- Express API <--publish()--- trip actions
Browser (driver) --POST /api/driver/* + Bearer key--> API auth middleware --> Fleet action
Browser pages <--EJS/static assets--- Express page router + public/ + local vendor assets
Operator --register:bus private JSON--> Fleet.register() --> data/fleet.json

## Server composition

server.js loads environment configuration, configures EJS, sets Helmet security headers and Content Security Policy, serves local npm font and Leaflet assets, serves public/, and parses JSON with a 32 KB limit.

A Fleet instance is created using DATA_FILE or the default data/fleet.json path. createApi(fleet) creates API routes, clients, failed-key attempt tracking, the SSE timer, and a close hook.

The API is mounted at /api. /health returns a lightweight status payload. Page routes are mounted at /. Not-found and error middleware finish request handling.

The server listens only when server.js is the process entry point, which allows tests to import the app and bind ephemeral localhost ports.

On shutdown, app.close delegates to the API router to clear its timer and close SSE clients. Process supervision and graceful shutdown policy are otherwise host responsibilities.

## Data and update paths

| Path | Current mechanism | Consistency / failure behavior |
| --- | --- | --- |
| Registered fleet | JSON file loaded into Fleet at process construction; registration writes a temp file then renames it. | A running process does not automatically reload a registration made by another process; restart is documented. |
| Trip state | In-memory Map keyed by bus ID. | Lost at process restart; not shared across workers or instances. |
| Student snapshot | GET /api/buses returns full fleet snapshot plus serverTime. | Public read; client can refresh on demand and periodically. |
| Live updates | SSE response per client; current snapshot emitted at connect and every 10 seconds; actions publish immediately. | In-process only; 200-connection cap per process; reconnect relies on EventSource and refresh fallback. |
| Driver writes | Authenticated POST request with increasing sequence and tripId. | Client queues commands in order while tab remains alive; server rejects stale or wrong-trip actions. |

Scaling implication: Adding a second process without changing storage and event transport creates split-brain trip state: drivers may write to one instance while students read another. A shared database alone does not broadcast snapshots; a shared event mechanism is also needed.

# 5. Repository map

| Path | Purpose / ownership boundary |
| --- | --- |
| server.js | Express assembly, middleware, static assets, app initialization, health endpoint, process listen behavior. |
| config/env.js | dotenv loading, NODE_ENV/PORT, map center/zoom/bounds configuration. |
| lib/fleet.js | Bus validation, key hashing and authentication, fleet persistence, active trip lifecycle, freshness and snapshot rules. |
| routes/apiRoutes.js | Public fleet API, ETA endpoint, SSE stream, driver authentication, rate limiting, action publication and API errors. |
| routes/pageRoutes.js | Page URL to EJS template mapping. |
| middleware/errorHandler.js | Page not-found rendering and sanitized API/page error responses. |
| public/js/journey.js | Shared distance, route projection, next-stop selection and ETA estimation; CommonJS and browser UMD export. |
| public/js/driver.js | Driver state machine, GPS watcher, server request queue/retry, wake lock, and action status. |
| public/js/student.js | Fleet polling/SSE, search and selection, stale expiry, route/stops rendering and estimate display. |
| public/js/maps.js | Leaflet map lifecycle, bus markers, route/stop overlays, fit behavior and tile health messaging. |
| public/js/account.js | Client-side demo profile, sign-in/sign-up simulation, profile form and sign-out. |
| public/js/settings.js, theme.js, main.js, entry.js | Device preferences, theme/motion, navigation interactions, and returning-user route choice. |
| views/ | EJS pages and shared header/footer/sidebar/icon/route/journey partials. |
| public/css/, src/input.css, tailwind.config.js | Authored styles, theme styles, Tailwind input/config and generated CSS. |
| scripts/register-bus.js | Operator CLI for registering/updating one fleet record and printing its one-time private key. |
| scripts/build.js | Builds minified CSS and copies Leaflet/font files into ignored public/vendor output. |
| scripts/browser-preview.cjs | Isolated browser fixture with temporary fleet data and cleanup; not a production data path. |
| tests/ | Node built-in test runner coverage for Fleet lifecycle, HTTP APIs/pages/stream and route/ETA calculations. |
| docs/ | Existing navigation and next-steps notes plus this handover document. |
| vercel.json | Vercel build command and EJS template inclusion configuration. |
| .env.example, .gitignore | Safe environment template and exclusions for secrets, node_modules, data, generated vendor files, and build outputs. |

Files not present at this baseline include an authenticated fleet-admin portal, database migrations, CI workflow, API schema generation, provider-specific infrastructure definitions beyond vercel.json, centralized logging/metrics, and a formal threat model. The absence is intentional to distinguish a pilot from an integrated service.

Safe review habit: Do not open, print, commit, or attach the real .env or data/fleet.json during routine handoff. Inspect file names and ignore status without exposing secret contents.

# 6. Technology stack and dependency roles

| Technology | Current role | What it does not provide |
| --- | --- | --- |
| Node.js 22.x | Server runtime; package.json engines declares 22.x. | No process manager, durable job system, or runtime version enforcement by itself. |
| Express 5.x | HTTP server, middleware, route mounting, static delivery, JSON parsing. | No user identity, database, authorization policy, or deployment. |
| EJS 7.x | Server-rendered HTML templates with shared partials. | No client-side account security or server-side form identity unless implemented separately. |
| Helmet 8.x | Security headers and a repository-defined Content Security Policy. | No substitute for a threat model, secure session design, TLS termination, or dependency review. |
| dotenv 18.x | Loads local .env settings from config/env.js. | Does not provision production secrets or validate all required integrations. |
| Leaflet 1.9.4 | Browser map rendering and route/marker layers. | Does not calculate road routes, traffic or ETAs. |
| OpenStreetMap standard tiles | Raster basemap at runtime from tile.openstreetmap.org. | No guaranteed SLA; usage policy, attribution, traffic limits, and hosting compliance matter. |
| Tailwind CSS 3.x | Build-time utility processing from src/input.css and templates. | Not a runtime service; CSS build must run for releases. |
| @fontsource Jost and Cormorant Garamond | Locally served typography; build copies selected font files. | Fonts do not require a third-party stylesheet request. |
| Node built-in test runner | Automated tests executed with node --test. | No browser automation CI or real device GPS simulation by default. |
| Vercel configuration | Build command plus server.js function and EJS view inclusion hint. | Does not solve shared mutable state or persistent filesystem requirements. |

## Package scripts

| Command | Purpose | Operational note |
| --- | --- | --- |
| npm start | Start server.js. | Default port is 3000; NODE_ENV and PORT may be configured. |
| npm run dev | Start nodemon server.js. | Development convenience; nodemon is a development dependency. |
| npm test | Run Node test files. | The eight tests use isolated temporary fleet files and localhost HTTP requests. |
| npm run build:css | Run Tailwind CLI against src/input.css. | Writes public/css/style.css. |
| npm run watch:css | Watch CSS sources and templates. | Development-only continuous process. |
| npm run build | Build CSS and copy local Leaflet/font assets. | Generated public/vendor output is ignored by Git and expected in build output. |
| npm run register:bus -- <file> | Register a bus from a JSON file. | Treat input and printed key as secrets; restart the server after registration. |

# 7. Runtime configuration and build

## Configuration behavior

config/env.js loads dotenv once at module import, selects NODE_ENV or development, parses PORT with a 3000 fallback, and creates a map configuration. The default center is Nigeria (9.0820, 8.6753) at zoom 6, with a broad Nigeria bounds view when no map override is set. Coordinates and zoom are range-checked and fall back if invalid.

| Setting | Current behavior | Secret? |
| --- | --- | --- |
| NODE_ENV | Defaults to development; production enables the Helmet upgradeInsecureRequests directive. | No |
| PORT | Defaults to 3000; converted to Number. | No |
| DATA_FILE | Optional fleet JSON path; defaults to <repo>/data/fleet.json. | Path may reveal infrastructure; protect deployment configuration. |
| MAP_CENTER_LAT | Valid latitude between -85 and 85, else default. | No |
| MAP_CENTER_LNG | Valid longitude between -180 and 180, else default. | No |
| MAP_ZOOM | Valid zoom from 2 through 18, else default. | No |

## Build output and release packaging

1. Install locked dependencies with npm ci for a reproducible clean install.

2. Run npm run build. The script compiles CSS, copies Leaflet distribution files and license, and copies selected font files and licenses to public/vendor.

3. Confirm the build output exists in the deployment artifact even though public/vendor is ignored in source control.

4. Run npm test from the project directory.

5. Start the built application and verify pages, static assets, map tiles, API response, and health endpoint in the target environment.

Build caveat: The server also exposes vendor files directly from node_modules, while the build script copies them under public/vendor for hosting/static delivery. Validate the paths expected by the target platform and do not assume the ignored build directory is committed.

# 8. User-facing pages and browser behavior

| Route | Template | Main responsibility / caveat |
| --- | --- | --- |
| / | views/home/welcome.ejs | Welcome, role entry points, product explanation and demo links. Returning preference may redirect to last student/driver workspace. |
| /student | views/student/dashboard.ejs | Fleet search, summary counts, map, selected bus details, stop list and estimate. |
| /driver | views/driver/tracker.ejs | Bus key connection, ordered trip flow, GPS status, map preview and start/share/pause/end controls. |
| /signin | /signup | views/auth/access.ejs | Demo-only browser profile creation; password is not sent or stored; no account is created. |
| /profile | views/account/profile.ejs | Edit demo name, optional email and default role for the current browser tab. |
| /settings | views/account/settings.ejs | Theme, motion, return preference, and reset/clear device-local preferences. |
| /help | views/home/help.ejs | Explains current tracking, freshness, HTTPS, estimated arrivals and demo-access limits. |
| /health | server.js | Returns {status: ok}; this is a basic liveness response, not a complete readiness/dependency health check. |
| Unknown page | views/errors/error.ejs | Server-rendered not-found and sanitized error experience. |

## Shared browser modules

theme.js initializes device theme/motion preferences before page interaction and exposes CosinePreferences for other scripts.

entry.js honors an explicit welcome query and may redirect a returning browser to /student or /driver using localStorage.

main.js handles responsive navigation, sidebar collapse preference, tooltips, network status, focus return, and reduced-motion-aware reveal effects.

account.js stores a demo profile in sessionStorage, updates account labels, allows sign-out, and never gives the demo role driver API authority.

maps.js wraps Leaflet, manages live markers and route/stop overlays, handles map fitting and explains tile failure separately from tracking failure.

student.js and driver.js are page-scoped: they return immediately when their data attribute is absent.

Styles are authored in public/css and src/input.css. The CSS implements device-size layouts, light/dark themes, touch-friendly controls, visible keyboard focus, status surfaces, reduced motion, and the collapsible desktop navigation rail. The font family is locally served. The map tiles remain an external network dependency even though Leaflet code is local.

# 9. Student journey: discovery to arrival estimate

1. The page opens and the browser starts an EventSource to /api/events, then performs an HTTP GET /api/buses. If SSE is unsupported or reconnecting, polling/refresh remains available.

2. The client validates that the response contains an array of buses, stores serverTime offset, and renders counts, search results and connection status.

3. A student searches by bus ID, name or route. Selecting a bus reveals its configured route and ordered stops; the current pickup is remembered in sessionStorage for this tab.

4. The map displays only bus objects that contain a recent location. Route geometry is shown when present; otherwise the map draws dashed straight connections between configured stops.

5. The selected pickup stop is passed to the shared Journey estimator. The result shows distance, availability/reason and an approximate duration where inputs are acceptable.

6. The display recomputes age/status periodically. A location older than 45 seconds is suppressed locally even if the last received snapshot was previously live.

## Student-visible states

| State | Meaning | Expected UI response |
| --- | --- | --- |
| Idle | No live trip state for the registered bus. | Show no active trip; configured route/stops can remain available. |
| Live | Sharing enabled and position age less than 45 seconds. | Show a recent marker with update age and accuracy. |
| Delayed | Sharing had a location but it is no longer fresh. | Hide the marker; do not imply the old coordinate is current. |
| Paused | Driver stopped sharing for current trip. | Hide location and retain paused state, route and pickup details. |
| Unavailable estimate | No suitable GPS, stop, speed or route relation. | Explain why; avoid inventing a numeric ETA. |

## Student integration considerations

No student identity is required or enforced. If access control is introduced, define student, family, staff and public visibility policies before changing the endpoint.

The current GET endpoints intentionally reveal registered bus names/routes and recent shared positions. Decide whether this is acceptable for the school before adding real data.

Search is client-side against the currently received fleet; large fleets may need server-side filtering and pagination.

The browser uses the public OpenStreetMap tile service; monitor and comply with usage policy, attribution and caching expectations.

# 10. Driver journey: authorization to trip end

1. Operator registers a bus and route using the CLI. The CLI outputs a randomly generated 32-byte key once; the driver receives the key privately with the bus ID.

2. Driver enters the bus ID and key. The key stays in page memory, is sent as a Bearer credential to POST /api/driver/connect, and the input is cleared after success.

3. After successful authentication, the driver explicitly presses Start trip. The browser sends an idempotency requestId. The server creates a trip UUID unless an active trip prevents it.

4. The driver explicitly presses Start sharing. Only then does the page check secure context and request browser geolocation with high accuracy and no cached position.

5. Each new accepted GPS fix is validated and sent with tripId, monotonic sequence, accuracy, timestamp, and speed. A screen wake lock is requested where supported.

6. The driver can press Stop sharing, which first clears the local GPS watch and then asks the server to pause and remove the public coordinate. The trip remains active.

7. The driver can press End trip. The page stops local sharing and asks the server to remove trip state. A completed-end retry is idempotent for the same trip.

8. If a request fails, the page queues/retries while open and announces connectivity state. Closing the page sends a best-effort pause with keepalive; expiry still protects stale markers.

## Driver invariants

Demo driver sign-in does not bypass the assigned bus key.

Trip actions after start require the active tripId and a strictly increasing safe-integer sequence.

The server rejects GPS timestamps more than 30 seconds from server time, invalid coordinates, invalid accuracy bounds, and older fixes.

Positions older than 45 seconds are omitted from public snapshots; stale location retries do not refresh receivedAt.

A replacement trip may start after two minutes without action/heartbeat activity. This is a fixed timeout policy, not configurable lease management.

A server restart discards every active trip; registered fleet data remains file-backed if the file is available.

Real-device warning: Browser GPS requires a secure context, typically HTTPS on phones. Backgrounding, battery optimization, permission denial, poor accuracy, screen lock and connectivity changes must be field-tested on the actual device/browser combinations.

# 11. HTTP API and event contract

| Method / path | Access | Purpose / essential contract |
| --- | --- | --- |
| GET /api/buses | Public | Returns { buses, serverTime }; snapshot strips tokenHash and hides stale coordinates. |
| GET /api/events | Public SSE | Initial snapshot, then snapshots every 10 seconds and after trip actions; maximum 200 open clients per process. |
| GET /api/buses/:id/arrival?stopId= | Public | Returns estimate fields for a registered bus and configured stop; 404 for either missing object. |
| POST /api/driver/connect | Bus key required | Validates bus ID and Bearer key, returns bus metadata and serverTime. |
| POST /api/driver/start | Bus key required | Creates trip; requestId can make retries idempotent. |
| POST /api/driver/location | Bus key + tripId + sequence | Validates and records a recent GPS location; publishes new snapshot. |
| POST /api/driver/heartbeat | Bus key + tripId + sequence | Keeps active-trip ownership while a driver session remains connected. |
| POST /api/driver/pause | Bus key + tripId + sequence | Stops sharing and clears location but keeps trip active. |
| POST /api/driver/end | Bus key + tripId + sequence | Deletes active trip and hides location. |
| GET /health | Public | Basic liveness JSON response. |

## Request and response conventions

Driver POST bodies use JSON and include busId. Auth uses Authorization: Bearer <private key>.

Trip-scoped actions include tripId and a strictly increasing integer sequence. Location includes location: {lat, lng, accuracy, timestamp, speed}.

Server responses include serverTime on connection, trip actions, and snapshots so clients can estimate clock offset.

Errors return a readable error; API middleware may also return a machine-readable code such as ACTIVE_TRIP, TRIP_ENDED, STALE_REQUEST, STALE_LOCATION or SERVER_ERROR.

Responses are marked Cache-Control: no-store. Non-GET requests with an Origin header must match the request host; absent Origin is not rejected by that check.

Request JSON is limited to 32 KB; malformed JSON and oversized bodies are handled by error middleware.

Contract maintenance: When adding fields, define compatibility and privacy implications. Do not add private driver credentials or token hashes to snapshots, logs, route URLs, rendered markup or student responses.

# 12. Fleet, trip, GPS, and ETA domain model

## Fleet record shape

The operator supplies one JSON object per bus. IDs use letters, digits, underscore or hyphen; names are non-empty; stops have unique IDs, names and valid geographic coordinates. The route path is optional and contains ordered latitude/longitude points following actual road geometry.

{
  "id": "BUS-01",
  "name": "North Campus Shuttle",
  "route": {
    "name": "North Loop",
    "stops": [
      { "id": "gate", "name": "Main Gate", "lat": 9.10, "lng": 8.50 }
    ],
    "path": [
      { "lat": 9.10, "lng": 8.50 },
      { "lat": 9.11, "lng": 8.51 }
    ]
  }
}

## Validation and movement rules

| Rule | Current threshold or behavior |
| --- | --- |
| Bus ID | 1–40 characters; A–Z/a–z, digits, underscore or hyphen. |
| Bus name / route name | Non-empty text; bus/stop name max 100 characters. |
| Stops | Array; at most 100; unique valid ID; coordinates within valid latitude/longitude. Array order is travel order. |
| Route path | Optional array; at most 10,000 valid coordinate points. Must describe the road in travel order for meaningful estimates. |
| Driver key | 32 random bytes encoded as hex; SHA-256 hash persisted, timing-safe comparison used for authentication. |
| GPS input | Timestamp within 30 seconds of server time; accuracy finite and 0–100,000 m; valid coordinate; optional speed retained only from 0–60 m/s. |
| Public freshness | Location age must be below 45,000 ms; equality at or above the threshold is stale. |
| Estimate-quality GPS | Accuracy must be at most 100 m; a moving ETA requires finite speed of at least 1 m/s. |
| Route projection | Bus and stop must project within 250 m of path; a stop more than 30 m behind along the path is withheld. |

## ETA method and known uncertainty

Journey.estimate first determines whether there is a bus location and selected stop. It calculates a geodesic distance. With at least two route-path points, it projects bus and stop onto path segments, computes along-route distance and adds projection offsets. Without route geometry it uses straight-line distance and marks the result approximate.

The estimate uses current speed as a simple distance/speed calculation. It does not model traffic, signals, stop dwell, dispatch, a planned schedule, acceleration, future path changes, or measurement uncertainty. A stop considered behind the bus is withheld. A location close to the stop (within max(30 m, reported accuracy)) can show “near” rather than a positive ETA.

Data quality is product quality: Incorrect stop ordering or route geometry can produce misleading “next stop” and ETA states even when the code is behaving as designed. Every route must be validated against actual roads and operating direction before field use.

# 13. Data storage and lifecycle

| Data | Storage now | Lifecycle / implications |
| --- | --- | --- |
| Bus IDs, names, routes, stops | JSON file configured by DATA_FILE. | Loaded at process start; registration rewrites file and requires server restart to load into an already-running process. |
| Driver credential verifier | SHA-256 tokenHash stored with bus record. | Raw key is printed only once by register command; re-registering bus ID rotates key and clears current in-memory trip for that bus in that process. |
| Active trip ID, sequence, location, heartbeat/action times | In-memory Maps. | Lost on process restart; two processes do not see each other’s active trips or action sequence. |
| Browser demo profile and profile edits | sessionStorage. | Tab/session scoped; not a verified account or server-side identity. |
| Theme, motion, return preference, sidebar collapse | localStorage. | Device/browser local preference; may fail in restricted storage contexts. |
| Selected bus and pickup | sessionStorage. | Browser tab preference only. |
| Generated CSS/vendor files | Build output under public/. | Ignored from source control; must be created during the build/deploy pipeline. |

## Current persistence failure modes

A process restart loses all active trips immediately; students see no live locations until a driver reconnects and starts again.

A serverless or autoscaled deployment can route requests among processes with inconsistent in-memory trip state.

A serverless filesystem may be ephemeral or read-only; a writable persistent data directory is required for current registration storage.

There is no schema version/migration framework, transaction isolation between multiple registration processes, or audit history.

There is no retention policy, deletion workflow, backup/restore procedure, data export policy, or formal geographic privacy policy for live coordinates.

## Target persistence design to evaluate

Before selecting a database, settle the data contract and operational scale. A conservative next design is PostgreSQL for organizations, users, vehicles, routes, stops, key verifiers and trip records; add PostGIS only if spatial querying becomes a real requirement. Treat high-rate transient GPS and fan-out as a separate load question. Redis or another pub/sub transport may be useful for fan-out at multiple instances, but it does not replace durable records or authorization.

Define transaction boundaries for trip ownership, idempotency, sequence checks, pause/end behavior, and stale expiry. Add migrations, backup/restore testing, retention jobs, and a data deletion process before loading real fleet and student data.

# 14. Security, privacy, and abuse controls

## Controls already present

| Control | Implementation evidence | Limit / follow-up |
| --- | --- | --- |
| Security headers | Helmet with CSP, strict-origin-when-cross-origin referrer policy, production upgrade-insecure-requests. | Review CSP when integrations/scripts are added; avoid broad unsafe directives. |
| Payload bounds | JSON request body limited to 32 KB; bus/stop/path input limits in Fleet validation. | Add deployment-layer request/time/connection limits. |
| Driver credential storage | Only SHA-256 hash persisted; timing-safe comparison; key input cleared after successful connection. | Add rotation/revocation/audit workflows and ensure no reverse-proxy body/header logging. |
| Trip sequencing | tripId plus increasing sequence rejects stale actions and old GPS fixes. | Sequence and trip ownership are process-local; preserve atomic validation in shared storage. |
| Failed key throttling | Per-IP counter blocks after 20 failed attempts for the active minute window. | Map is in-memory, client IP trust is not configurable, and multi-instance throttling is absent. |
| Same-origin check | For non-GET requests carrying Origin, host must equal request host. | Missing Origin is allowed; confirm proxy host handling and add an explicit CSRF strategy if cookie auth is introduced. |
| Private file exclusions | .env, .env.*, data/, node_modules, build outputs excluded; .env.example re-included. | Continue scanning Git history and deployment artifacts; ignore rules do not remove previously committed secrets. |
| Error handling | Sanitized server/API messages; 5xx log path and message server-side. | No structured telemetry, request ID, redaction policy, alerting or central logs. |

## Privacy facts to communicate to stakeholders

An actively shared location and registered route are visible to anyone who can access the public student dashboard/API at this baseline.

The driver key is a bearer secret that authorizes actions for its bus. Share it only with the assigned driver and rotate it if exposed.

A demo profile is stored in the browser tab and is not sent as an authenticated identity. Role labels are UI preferences, not authorization.

The operator’s real fleet JSON may contain exact stop coordinates and must stay outside public/static directories and source control.

Map tile requests are made to OpenStreetMap infrastructure; review its usage policy and explain this external request in the deployed privacy notice.

The implementation does not include consent records, a location-retention policy, a privacy contact, or a formal regulatory assessment.

## Security work required before real deployment

1. Agree on who may view buses, what location precision is appropriate, operating hours, retention, incident handling, and user consent.

2. Introduce real authentication and server-side authorization; model operator, driver, student/family and administrator scopes explicitly.

3. Move secrets to the host secret manager; set TLS, proxy trust, origin policy, secure session/cookie rules if sessions are added, and log redaction.

4. Move state to shared persistence and enforce transaction-safe ownership, request idempotency, replay resistance and atomic sequence checks.

5. Add dependency scanning, static checks, security review, audit events for credential actions and deployment secrets review.

6. Threat-model API enumeration, stolen driver keys, spoofed/replayed GPS, malformed fleet data, SSE exhaustion, denial of service and account takeover.

# 15. Reliability, operations, and observability

## Current reliability behavior

Student EventSource reconnect behavior is browser-managed; the page detects interruption and keeps a manual refresh plus periodic HTTP fallback.

Driver requests use a 12-second timeout, an ordered promise queue, sequence numbers, a requestId for trip start, and retries while the page stays open.

A driver pagehide handler stops local GPS and sends a best-effort pause request with keepalive; it cannot guarantee completion if the browser/process/network is gone.

A 10-second timer publishes a snapshot to connected SSE clients and expires failed-key attempt records. Trip actions publish immediately.

The server caps SSE connections at 200 per process and asks clients to retry when capacity is reached.

A 45-second freshness limit hides stale GPS in both server snapshots and browser rendering.

## Operational capabilities missing

| Capability | Current status | Required next definition |
| --- | --- | --- |
| Liveness/readiness | Only /health basic status exists. | Define readiness for database, migrations, event transport, secrets and writable storage. |
| Logging | Minimal console error output. | Structured, redacted logs with correlation/request IDs and retention policy. |
| Metrics | Not implemented. | Track active trips, connected SSE clients, accepted/rejected fixes, stale age, API latency, errors and queue health. |
| Alerting | Not implemented. | Define thresholds and owner/escalation for outages, GPS ingestion failures, SSE disconnect spikes and storage issues. |
| Backups | Not documented or automated for fleet JSON. | Define encryption, cadence, restore drills, access and RPO/RTO. |
| Incident response | No formal runbook. | Credential compromise, exposure of location data, outage, bad route import and data loss procedures. |
| Rate limiting | Single-process failed-key throttle only. | Shared/global limits, request quotas, proxy-safe client IP strategy and SSE capacity plan. |

Meaning of /health: A 200 response confirms only that the Express process can answer that route. It does not currently prove that a persistent store, fleet file, map service, event bus or deployment dependency is healthy.

# 16. Accessibility and interface principles

## Patterns implemented

Semantic page headings, native links/forms/buttons, visible form labels, required/optional indications and descriptive status text.

Driver and student network/trip feedback uses live status regions; action buttons have controlled enabled/disabled states and accessible descriptions.

Mobile navigation is a disclosure rather than an ARIA menu; Escape closes it and returns focus to the trigger. Desktop sidebar collapse preserves accessible labels/tooltips.

Focus is restored across dynamic lists when possible. Search and map controls retain visible focus indicators.

Theme follows system by default; reduced motion follows device preference or explicit setting, including map movement and reveal effects.

Responsive checks documented for 320, 390/700/1280 widths on selected routes; eight application tests exercise page and API behavior.

## Verification still needed

Run keyboard-only workflows across every route, especially driver connect/start/pause/end, settings reset, error states and narrow-screen navigation.

Test with screen readers and browser zoom; validate name/role/value and announcement behavior for map information and changing trip status.

Check color contrast across light/dark themes, gold action states, focus outlines, disabled states and map overlays.

Run reduced-motion checks and responsive tests at the widths and browsers used by the school community.

Do not rely on the map alone; keep route, stop, update-age, accuracy and status information available as text.

Design constraint: The visual map can be unavailable because of tile/network failure while trip controls and journey details remain useful. Preserve that graceful separation in later redesigns.

# 17. Tests and verification evidence

## Automated suite

The package runs Node’s built-in test runner. At the handover baseline, eight tests pass. Tests create temporary directories and test fleet files, start an ephemeral localhost server for HTTP coverage, and clean up their temporary data. They do not seed production fleet data.

| Test area | Covered assertions |
| --- | --- |
| Fleet credential/persistence | Registration persists; raw key is not stored; snapshots do not expose tokenHash; wrong key is rejected; invalid bus data is rejected. |
| Trip lifecycle | Active trip conflict, fresh location visibility, stale expiry, invalid coordinate, pause hiding, stale sequence and end behavior. |
| Disconnect/restart | Replacement after timeout, old trip conflict, and active trip loss after Fleet reload. |
| HTTP pages and API | Page/static asset status, demo copy, headers, map defaults, auth errors, event stream, GPS update, snapshot privacy, ETA endpoints, invalid Origin and malformed JSON. |
| Retry/idempotency | Start retry reuses trip; duplicate GPS does not refresh freshness; end retry is safe; an old trip cannot affect a new trip. |
| Route projection/ETA | Sparse route segment projection, route distance, passed stop, poor accuracy, missing speed, off-route position and straight-line approximation. |

## Documented browser verification

The README and navigation notes describe prior browser checks against an isolated temporary fleet and simulated GPS: driver connect/start/share, student live counts and marker, stop selection and approximate ETA, pause propagation, end-trip controls, and navigation behavior at selected widths. These checks are not equivalent to testing real phones, real credentials, a production host, or locked/background browser behavior.

## Recommended CI gates

1. Install with npm ci on Node 22.x.

2. Run npm test and npm run build from the application root.

3. Fail if generated vendor assets are missing from the deployment artifact or if .env/data content appears in tracked files.

4. Add formatting/static analysis and dependency/security checks once the team selects and configures them.

5. Run a browser smoke test on the built app; separately maintain a field-test checklist for phone GPS and HTTPS.

Baseline result: The eight repository tests passed during preparation of this handover. Real phone GPS, production hosting and live fleet credentials remain unverified.

# 18. Local development and preview deployment

## Local setup

1. Install Node.js 22.x and npm. From the cosine-bus-tracker repository root, run npm ci.

2. Run npm run build to compile CSS and copy vendor fonts/map assets.

3. Run npm test. Tests use temporary test fleet data and do not populate the normal fleet file.

4. Run npm start and open http://localhost:3000. Use the welcome, student, driver and help routes for local exploration.

5. For a repeatable isolated simulated browser fixture, use node scripts/browser-preview.cjs on its documented port; stop it with Ctrl+C so its temporary data is cleaned up.

## Registering a real bus

1. Create a private JSON input file outside public/ and preferably outside the Git working tree. Validate actual bus, route, stop names, stop order and coordinate accuracy with the fleet operator.

2. Stop the application process. Run npm run register:bus -- C:/private/path/to/bus.json. The command prints a random private key once.

3. Deliver the bus ID and private key securely to the assigned driver. Do not put the key into issue comments, screenshots, source code, email lists or the public README.

4. Restart the server so its Fleet instance reloads data/fleet.json. Verify authorized connection and an invalid-key rejection using a controlled test bus.

5. Re-registering an existing bus ID replaces its record and rotates the key. Track that operationally as credential revocation/rotation.

## Preview hosting constraints

The repository configures Vercel with npm run build and includes EJS views for the server function. This is suitable to investigate UI preview and static asset delivery. Current active trips are process-local and fleet data is file-based, so serverless scaling/cold starts and ephemeral storage are incompatible with dependable multi-phone live tracking without architectural changes.

A phone typically requires an HTTPS origin for browser geolocation. Configure host settings, environment variables, persistent storage, proxy timeouts and SSE buffering intentionally. The API sets X-Accel-Buffering: no for the SSE route; reverse proxies must preserve long-lived responses and avoid buffering.

Deployment status: A checked-in hosting config is not proof of an active deployment. Confirm the target deployment URL, build log, environment values, runtime behavior and persistence model with the owner before public use.

# 19. Known gaps and integration boundaries

| Gap | Why it matters | Exit evidence |
| --- | --- | --- |
| Identity and authorization | Demo session is local only; students and operators are not server-authenticated. | Approved identity provider, account mapping, server-side roles, authorization tests and account lifecycle. |
| Fleet administration | CLI is the only registration/update path; operator process is manual. | Authorized admin workflow, audit trail, validation, key issuance/rotation/revocation and review. |
| Durable shared trip state | Memory is lost on restart and differs across replicas. | Database schema/migrations, atomic state transitions, restart recovery tests and explicit retention. |
| Cross-instance events | SSE is local to one process. | Shared pub/sub or gateway, reconnect strategy, load tests and fan-out observability. |
| Real routes and GPS | No production bus, stop coordinates or road path is present. | Operator-approved route set, field survey and independent map/coordinate QA. |
| Phone/HTTPS field behavior | Simulated GPS cannot establish device reliability. | Two or more supported phone/browser combinations tested on deployed HTTPS. |
| Production operations | No robust metrics, alerts, backups, restore or incident process. | Runbooks, dashboard, alert owner, backup restore test and support contact. |
| Privacy and location governance | Active positions are public and have no stated retention/consent process. | Policy, access decision, consent/notice, retention/deletion and incident workflow. |
| ETA integration | Current speed-only estimate is approximate, without traffic or schedule context. | Product-approved estimate label; optional licensed route/traffic integration and accuracy study. |
| Automated delivery | No CI pipeline is visible in the repository. | CI workflow protecting main with tests/build and dependency checks. |

## Integration boundary inventory

Identity provider and user directory: absent; browser demo profile is not an integration stub with server enforcement.

Database/persistence provider: absent; DATA_FILE is the only registered-fleet persistence configuration.

Mapping/routing provider: Leaflet and OpenStreetMap raster tiles exist; road routing and traffic providers do not.

Notifications: no SMS, email, push, webhook or school information system integration exists.

Fleet/telematics integration: no hardware GPS feed, AVL API, scheduling or vehicle-management connector exists.

Hosting/observability integrations: Vercel config exists; no proven production deployment, logging platform, monitoring or alerting connector exists.

# 20. Recommended integration roadmap

Sequence integrations so sensitive data and authority are defined before scaling the UI or adding more providers. Each phase should end with a demonstrable acceptance gate. The choices below are recommendations for evaluation, not commitments or code already present.

| Phase | Work | Gate before proceeding |
| --- | --- | --- |
| 0. Product and safety definition | Confirm target schools, viewer groups, allowed precision, expected fleet size, operating hours, support ownership, privacy/retention, failure messages and ETA expectations. | Product owner and school/fleet stakeholder sign off on the service boundary and operating policy. |
| 1. Real fleet pilot data | Collect one or two route records, ordered stops, road geometry, bus IDs and operational contacts; issue test-only keys. | Coordinate/route review passes; no real student data used in preview; runbook exists. |
| 2. Identity and access design | Choose OIDC provider or institution SSO; implement server-side session and role-based authorization; distinguish public/student/driver/operator access. | Unauthenticated and cross-tenant access tests pass; driver key remains separate or is replaced intentionally; account revoke path works. |
| 3. Durable data platform | Design migrations and shared storage; move fleet configuration and trip lifecycle to transactions; define retention/backups. | Restart and concurrent-worker tests preserve trip invariants; restore drill passes. |
| 4. Shared live transport | Add shared event fan-out (for example Redis pub/sub or a managed equivalent) and choose SSE/WebSocket topology based on expected clients. | Multi-instance driver updates reach students; reconnect, backpressure and load tests pass. |
| 5. Production hosting and operations | Choose long-running host or serverless architecture that matches state model; provision TLS, secrets, storage, logs, metrics, alerts and backups. | Security review, deployment rollback, health checks, alerts and RPO/RTO accepted. |
| 6. Phone field validation | Test real Android/iOS/browser models, HTTPS permission, screen lock, background behavior, GPS quality, network drop and explicit stop/end. | School operations accept documented behavior; unsupported configurations are explicit. |
| 7. Optional service integrations | Evaluate routing/traffic, notifications, school roster, telematics/AVL or reporting only when needs and data governance are clear. | Provider contract, cost, rate limit, privacy, outage fallback and accuracy/SLA evidence approved. |

## Architecture recommendations to evaluate

Identity: institutional OIDC/SSO is preferable to building password handling; decide whether viewers must authenticate at all.

Persistence: managed PostgreSQL is a sensible baseline for users, fleet and durable trip records. Add spatial indexing only for actual spatial query needs.

Live fan-out: shared Redis/pub-sub or a managed event service can distribute updates across app instances; document delivery semantics and reconnect snapshot behavior.

GPS ingestion: consider whether driver browsers remain the right source or whether approved telematics hardware/provider feeds are needed for reliability.

Maps: continue with OSM only if the tile usage policy and expected load permit it; otherwise select a provider with an appropriate commercial/service agreement.

ETA: keep a no-estimate state and communicate freshness even if adding a directions provider. Validate actual route arrival error before presenting a precision claim.

Do not integrate by default: Every new provider adds cost, failure modes, data sharing and support ownership. Integrate only against an accepted user need, approved data flow and measurable success criterion.

# 21. Team roles and working agreements

No named team assignments are encoded in this repository. The roles below are a proposed responsibility model for planning; the project owner should assign actual people and escalation contacts.

| Role | Owns | Must approve / deliver |
| --- | --- | --- |
| Product owner / school sponsor | Scope, user groups, visibility policy, ETA wording, release decision and stakeholder expectations. | Written acceptance criteria, risk acceptance, privacy notice and launch gate. |
| Fleet operator | Vehicle identity, route/stop source data, driver assignment, key delivery and credential rotation. | Validated fleet imports, operational key procedures and a contact for route corrections. |
| Application lead | API contracts, domain invariants, integration architecture, code reviews and migration plan. | Architecture decisions, backwards-compatibility policy and release notes. |
| Identity/security engineer | SSO, session lifecycle, access rules, threat model, secret handling and incident response. | Authorization matrix, security test evidence and credential response runbook. |
| Data/platform engineer | Database, migrations, persistence, deployment topology, secrets, backups and event transport. | Restore proof, capacity assumptions, health/metrics and rollback plan. |
| QA / field-test owner | Automated suite, browser matrix, accessibility checks, phone testing and defect records. | Reproducible test evidence with device/browser/network conditions. |
| Operations/support owner | Monitoring, alerts, service-hours response, user support, outage communication and post-incident review. | Named escalation route, runbooks and support-level expectations. |

## Suggested engineering working agreements

Keep a short architecture decision record for identity, persistence, event fan-out, hosting, map provider and location retention.

Use synthetic fleet data in tests and previews; keep production credentials and private route inputs out of Git and chat.

Require tests for trip idempotency, sequence monotonicity, stale expiry, pause/end behavior and public snapshot redaction when changing shared domain logic.

Review public API and privacy changes as product/security changes, not merely UI changes.

Record field-test conditions, screenshots and outcomes; do not treat browser simulation as physical-device evidence.

Keep generated vendor output and local secret files ignored; review deployment artifacts as well as commits.

# 22. Acceptance criteria and release gates

## Minimum pilot gate

| Gate | Pass condition | Evidence owner |
| --- | --- | --- |
| Product boundary | All viewers, operators and drivers understand who can see current coordinates and what “approximate” means. | Product owner |
| Fleet data | At least one pilot route and every stop are validated against the real operating route and direction. | Fleet operator + QA |
| Authorization | Driver action requires valid assigned credentials; invalid/revoked key is rejected and access is auditable. | Security engineer |
| Freshness | Old positions disappear in server response and UI; pause/end immediately hide location; stale retries do not extend age. | Application lead + QA |
| Hosting | HTTPS, persistent/shared state choice and long-lived event behavior are proven on the actual target. | Platform owner |
| Device behavior | Driver and student flows pass on supported physical devices; permission denial, weak GPS and network loss are handled. | Field-test owner |
| Operations | Named contact, outage path, credential compromise response, backup/restore and basic alerting are ready. | Operations owner |
| Privacy | Location access, retention, deletion, external map request and support contact are documented and approved. | Product + privacy/security owner |

## Release checklist

1. Confirm target commit, clean Git status, reviewed dependency changes and documented configuration.

2. Run npm ci, npm test and npm run build on the release artifact; keep logs without secrets.

3. Verify fleet/route data in a restricted environment; never use real operational keys in the public preview.

4. Verify GET/API access policy, CORS/origin behavior, HTTPS, proxy timeouts, SSE buffering and map attribution.

5. Run start, share, live update, pause, end, stale expiry, restart, and reconnect scenarios on the target deployment.

6. Confirm on-call/support contact and how to disable sharing/revoke a key if something goes wrong.

7. Record known limitations and obtain explicit product/operations sign-off; do not infer production readiness from successful build alone.

# 23. Operations runbooks

## A. Local preview

1. From repository root, install with npm ci and run npm run build.

2. Run npm test and confirm no tests failed.

3. Run npm start; use /health for process liveness and open the expected page routes.

4. Use only synthetic fleet data. For browser simulation, run the isolated preview script and follow its printed URL/key privately.

## B. Register or rotate a bus key

1. Verify the operator approved bus ID, display name, route direction, stop order, coordinates and optional path points.

2. Prepare a restricted JSON file outside public/. Stop the application before changing fleet data.

3. Run the registration command. Record that the raw key is shown once and must be delivered through an approved secret channel.

4. Restart the service, validate the route and test the key using the assigned driver. Remove the local input according to the agreed retention policy.

5. For compromise, re-register the same bus ID to rotate the key, securely notify the assigned driver, and review access/logs. Current implementation has no separate revoke UI.

## C. Driver cannot connect

Confirm the driver has the exact assigned bus ID and current key; keys are case-sensitive tokens.

Confirm the running instance has loaded the latest fleet JSON; restart after CLI registration.

Check network reachability, API status and whether failed-key throttling has returned 429; wait out the current throttle window if appropriate.

Do not request the driver to paste a key into chat or logs. Rotate it if it may have been exposed.

## D. Students see no marker or ETA

Check fleet registration and whether an active trip is started and sharing is enabled.

Check the last update age and GPS accuracy. At 45 seconds the marker is intentionally hidden.

Check driver permission, secure HTTPS context, device location services, signal, browser foreground state and server connection.

For ETA, check a selected configured stop, route path ordering, route projection, accuracy at or below 100 m and speed at or above 1 m/s.

If the map tiles fail, distinguish basemap failure from API/GPS failure; route details may still work.

## E. Deployment incident or restart

A restart clears live trip state. Inform drivers that they may need to reconnect and start a new trip; confirm this with operations before relying on continuity.

Do not delete or overwrite the fleet file while recovering. Preserve a restricted backup and validate JSON before restart.

If running multiple instances, disable live reliance until shared state/event fan-out are proven; sticky routing alone does not guarantee durable recovery.

Capture timestamps, release ID, affected routes, status codes and sanitized logs. Do not log bearer keys or raw location payloads unnecessarily.

# 24. Decision log, assumptions, and risks

## Decision log at baseline

| Decision | Current choice | Revisit when |
| --- | --- | --- |
| Server-rendered app | Express + EJS with browser enhancements. | Team needs richer client routing or API-first/mobile clients. |
| Driver authorization | Per-bus private random key presented as Bearer token. | Need per-person identity, revocation, audit attribution or organization-wide policy. |
| Live student updates | SSE snapshots plus periodic HTTP fallback. | Expected connection scale, bidirectional messaging or shared-instance fan-out changes. |
| Fleet persistence | Local JSON file; trip state in memory. | Any real availability, restart recovery, multiple instances or admin workflow. |
| Map/ETA | Leaflet + OSM tiles; operator-supplied road path and speed-based estimate. | Usage scale, provider terms, accuracy needs, traffic/schedule use cases. |
| Demo account | Browser-only sessionStorage profile. | Before real accounts or any user-specific confidential data. |
| Deployment target | Vercel preview config; no production readiness claim. | Before live tracking or multi-device operating commitments. |

## Key risks

| Risk | Impact | Mitigation / owner |
| --- | --- | --- |
| Public location exposure | Unintended tracking of school vehicles or identifiable routines. | Set visibility/access/retention policy and implement server-side authorization before real use. |
| Stolen driver key | Unauthorized location publishing or trip actions for a bus. | Secret delivery, rotation, revocation path, audit, rate limiting and key scope. |
| Restart or replica split | Disappearing or inconsistent live trips. | Shared durable state and event fan-out; restart/multi-instance tests. |
| Bad route input | Wrong map path, next-stop inference or misleading ETA. | Operator validation, survey, import checks and route QA. |
| Phone background suspension | Driver stops sending location while UI appears open. | Field testing, clear screen-awake guidance, freshness hiding and suitable tracking source. |
| ETA overconfidence | Users treat a speed-derived number as a guaranteed pickup time. | Display approximate status, uncertainty and last update; validate error before product claims. |
| Tile service limits/outage | Map becomes blank or tile requests are restricted. | Usage policy review, attribution, alternate provider plan and graceful non-map information. |
| No support coverage | Incidents or compromised credentials go unresolved. | Named operator, escalation and tested runbooks before launch. |

## Assumptions to validate with the owner

Expected fleet size, simultaneous students, routes, update frequency and coverage hours.

Whether students or families must sign in and whether bus/route information can be public.

Who owns fleet data, driver assignment, route corrections, key distribution and immediate key rotation.

Target host and its support for persistent state, long-lived SSE and writable storage.

Applicable school, privacy, child-safety, accessibility, data retention and incident-notification requirements.

Whether live browser GPS is sufficient or hardware/telematics integration is required.

# 25. Glossary and source map

| Term | Definition in this project |
| --- | --- |
| Bus key / driver key | Random per-bus bearer secret issued by the fleet registration CLI; the raw key is not stored in fleet JSON. |
| Fleet snapshot | Public list of bus metadata and current derived status/location returned by GET /api/buses or SSE. |
| Fresh position | A sharing-enabled location whose received age is below 45 seconds. |
| Trip | A server-generated UUID and process-local state for one active journey of a bus. |
| Sequence | Monotonically increasing integer included in trip actions to reject stale/reordered requests. |
| SSE | Server-Sent Events: one-way HTTP stream from server to student browser for fleet snapshots. |
| Route path | Ordered coordinate points following a real road/route, supplied by the fleet operator. |
| Approximate ETA | Current-distance/current-speed estimate that omits traffic, dwell and future conditions. |
| Demo profile | Browser-local role/name/email preference that is not an authenticated user or access grant. |
| Shared state | Data visible consistently to all app instances and retained across process restarts. Not implemented for active trips at baseline. |
| Readiness | Evidence that required dependencies/configuration are usable; /health currently does not implement this. |

## Source map for maintainers

| Question | Start reading |
| --- | --- |
| How is the server assembled? | server.js, config/env.js, middleware/errorHandler.js |
| How do bus records and trip invariants work? | lib/fleet.js and tests/fleet.test.js |
| How do endpoints, key throttling and SSE work? | routes/apiRoutes.js |
| How are ETA and route projection calculated? | public/js/journey.js and tests/journey.test.js |
| How do driver retries/GPS/pause/end work? | public/js/driver.js and views/driver/tracker.ejs |
| How do students search and receive snapshots? | public/js/student.js and views/student/dashboard.ejs |
| How are maps and tiles rendered? | public/js/maps.js, views/partials/head.ejs, public/css/tracker.css |
| How is demo identity/settings stored? | public/js/account.js, public/js/settings.js, public/js/theme.js |
| What is the next UI work already proposed? | docs/next-steps.md and docs/navigation.md |
| How does hosting build assets? | scripts/build.js, package.json and vercel.json |

Handoff closure: The next owner should update this guide when a material integration is completed, mark the old limitations as resolved only with test/deployment evidence, and add the resulting architecture decisions and operational owner.

# Appendix A. Endpoint reference

| Endpoint | Auth | Success payload / behavior | Common failure |
| --- | --- | --- | --- |
| GET /api/buses | None | {buses, serverTime}; public snapshot, hashes omitted. | Process-level 500 if fleet snapshot fails. |
| GET /api/events | None | text/event-stream; initial snapshot then periodic/action snapshots. | 503 when 200 clients are already connected. |
| GET /api/buses/:id/arrival?stopId=x | None | busId, stopId, estimate fields and serverTime. | 404 bus or stop not found. |
| POST /api/driver/connect | Bearer key + busId | bus metadata and serverTime. | 401 invalid bus/key; 429 repeated invalid keys. |
| POST /api/driver/start | Bearer key + busId | tripId, updatedAt, serverTime. | 409 active trip unless retry matches requestId. |
| POST /api/driver/location | Bearer key + busId + tripId + sequence | tripId, updatedAt, serverTime; publishes snapshot. | 400 invalid/stale timestamp or position; 409 stale sequence/GPS or old trip. |
| POST /api/driver/heartbeat | Bearer key + busId + tripId + sequence | tripId, updatedAt, serverTime. | 409 if trip ended or request sequence is stale. |
| POST /api/driver/pause | Bearer key + busId + tripId + sequence | tripId, updatedAt, serverTime; clears public location. | 409 if trip ended or sequence is stale. |
| POST /api/driver/end | Bearer key + busId + tripId + sequence | tripId null, serverTime; removes live state. | 409 wrong/old trip; repeat end for same completed trip is idempotent. |
| GET /health | None | {status:"ok"}. | Does not currently report dependency readiness. |

For driver POST calls, Content-Type should be application/json. Trip actions after start include the server-issued tripId and an increasing integer sequence. A location body contains coordinates and measurement metadata. Do not copy real keys or GPS data into this handover.

# Appendix B. Environment and fleet-data reference

## Safe environment template

The committed .env.example contains development defaults only: NODE_ENV=development and PORT=3000. It explicitly tells developers not to commit .env. Set deployment configuration through the host’s secret/environment settings, not by committing a populated local file.

| Variable | Default / validation | Notes |
| --- | --- | --- |
| NODE_ENV | development | Use production only with TLS/host configuration understood. |
| PORT | 3000 | Host may inject its own port. |
| DATA_FILE | data/fleet.json under repository root | Must be writable/persistent for the current registration implementation. |
| MAP_CENTER_LAT | 9.0820; valid -85..85 | Default Nigeria center. |
| MAP_CENTER_LNG | 8.6753; valid -180..180 | Default Nigeria center. |
| MAP_ZOOM | 6; valid 2..18 | Default broad view. |

## Fleet registration constraints

One bus object per invocation; route.stops is an ordered array with 0–100 records.

Stop IDs are unique within the route and meet the same restricted ID character set as bus IDs.

Coordinates must be finite numeric values within geographic ranges. Route path is optional, ordered and limited to 10,000 points.

Registration of an existing bus ID replaces its record and rotates the key; secure the new key and update driver assignment.

The private JSON input and resulting data/fleet.json are excluded from Git by data/ and should remain outside public static directories.

# Appendix C. Handover checklist

| Done | Handover item |
| --- | --- |
| [ ] | Assign a named product owner, fleet operator, application lead, platform/security owner, QA field tester and incident contact. |
| [ ] | Confirm whether the public GitHub repository is for source only or is also the intended public preview. |
| [ ] | Decide who is permitted to see bus locations and what identity requirements apply. |
| [ ] | Approve one real pilot route and validate ordered stops and route geometry. |
| [ ] | Choose target hosting based on persistent/shared state and SSE requirements. |
| [ ] | Choose authentication and authorization approach; do not treat demo profile as login. |
| [ ] | Design database schema, trip transactions, migration and retention policy. |
| [ ] | Design shared live update fan-out for all app instances. |
| [ ] | Configure secrets, TLS, logging redaction, monitoring, alerts and backup restore. |
| [ ] | Run npm ci, npm test and npm run build in CI on Node 22.x. |
| [ ] | Test driver/student flows on real HTTPS phones, including permission denial, weak GPS, network loss and screen lock. |
| [ ] | Approve privacy notice, location retention/deletion and credential compromise runbook. |
| [ ] | Record actual deployment URL, release commit, environment settings owner and rollback plan without recording secret values. |
| [ ] | Update this document with completed integrations and evidence; push the handover change to GitHub. |

Final status statement: At this baseline, the application source is published and tests pass. The service remains a single-server pilot with demo-only accounts, file-based fleet registration, in-memory trips and no real fleet integration. The roadmap and release gates above define the work required before relying on it operationally.